## Slide 1
August 17th, 2023
Project Proposal – Application Modernization
Notes: Title Slide

## Slide 2
Today We’ll Cover…
Our Understanding
Our Approach
Assumptions, Risks & Project Governance
Project Solution

## Slide 3
OUR UNDERSTANDING
01

## Slide 4
Background
  XYZ Company, is interested in moving to the cloud as well as modernizing their product suite and architecture. Developers have been complaining about kickstarting new environments, long lead times and cycles for development, and lack of consistency between their environments. Operations has also been complaining about downtime during deployments and code quality being released into production. Liatrio has been tasked with showing XYZ Company how to potentially do this. They want to migrate to the cloud, and they’ve recently been interested in containerization.
Current Environment
  The current environment today exists in an on-premises datacenter. An assessment of the current landscape of services targeted for migration to the cloud will be required to understand the entire level of effort to migrate.
Our Understanding | Application Platform Modernization

## Slide 5
OUR APPROACH
02

## Slide 6
Today’s businesses are challenged to leverage technologies that provide greater opportunities for digital transformation. Application modernization efforts are often plagued by legacy applications that require resource intensive maintenance, often using legacy waterfall development processes that limit flexibility and often do not meet the needs of its users. By adopting an agile DevOps approach to development, organizations can increase their velocity, and shorten the time to resolution, and enable the ability to deploy to new target environments in a consistent and secure manner.
Liatrio simplifies the process of moving your workloads to the cloud. The Application Modernization Assessment is the first step to help you develop a deep understanding of your company’s current environment. Application Modernization assessments are perfect for organizations taking the first steps on their cloud journeys. To make the transition to the cloud a seamless one, the assessment will help you discover information about your application workload landscape, integration points, and servers that you may not have known you needed.
Our Approach | Overview:

## Slide 7
Legacy applications with code are difficult to change, can be costly to maintain, and slows down the delivery of features to customers. By modernizing your applications and empowering developers, you can reduce technical debt and get the most value out of your cloud investment. Application modernization requires a holistic approach, from cultural transformation to platform engineering and DevOps toolchain enablement.
The Application Modernization Service is where we take step-by-step approach to identify the ideal target environment for your application workloads, and transform application delivery, migrate to infrastructure-as-code, empower developers to accelerate delivery, and work together to help cultivate a DevOps culture within your organization.
Our Approach | Overview (continued):

## Slide 8
Our Approach | How it works
MIGRATION
  DISCOVER: migration blockers, warnings, risks, and applications that are integral to the migration.
  GET: a roadmap of your journey from on-premise to the cloud with recommendations to mitigate the key blockers, warnings, and risks identified.
PERFORMANCE
  DISCOVER: Options for determining ideal target services for workloads and ensuring they are not only “right-sized” to ensure consistent performance but also potential cost savings.
  GET: a complete evaluation of the performance of your current environment, including recommendations.
  SECURITY
  DISCOVER: any security vulnerabilities and exposed at-risk data that may threaten your environment.
  GET: an analysis of your security vulnerabilities and summary of actionable steps/ recommendations to enhance security.

## Slide 9
Our Approach | Solution Benefits
Identify security compliance roadmap
Prioritize application and supporting data estate migration and modernization
Analyze cost management capabilities
Reduce operational overhead
As part of the assessment, Liatrio DevOps consultants will perform a Health check scan on the server environment, high availability/cluster services (if applicable), SQL agent jobs, and data estate. The output of these scans will be captured and presented in the assessment deliverable.
Once the assessment is complete, an assessment review meeting will be scheduled to review findings. A remediation and workload migration plan will be developed as a final deliverable.

## Slide 10
PROJECT SOLUTION
03

## Slide 11
PROJECT TEAM
BUDGET
DURATION
Fixed Fee
$5,000
Weeks
2
DevOps Architect/Engineer
Project Manager
2
Project Solution| Option 1: Application Platform Modernization Assessment
Notes: Travis

## Slide 12
PROJECT TEAM
BUDGET
DURATION
T&M
$100k-150k
Months
3-6
DevOps Architect
DevOps Engineer
DevOps Engineer
Project Manager
4
Project Solution| Option 2: Application Platform Modernization w/Assessment
Notes: Travis

## Slide 13
Project Solution| Option 2: Application Platform Modernization phases
P1 – Assessment
P2 – Application Modernization service
  …TBD
Notes: Travis

## Slide 14
ASSUMPTIONS & RISKS
04

## Slide 15
It is the expectation that both XYZ Company and Liatrio resources will be working in cooperation and collaboratively with one another.
Liatrio will have reasonable access to project participants and stakeholders for requirements, meetings, and feedback in a timely manner.
Changes impacting the scope of work identified for this project must be managed via a change request. No project changes defined by the SOW shall be implemented until the impact of the change on timeline, budget and resources has been mutually agreed to by the parties in writing and executed as a change request.
The delivery of this engagement is also dependent upon the coordination of and communication with XYZ Company personnel who have key project knowledge, skills, and input.
The delivery timeframe and costs provided in the statement of work assume that the required resources will be available at the commencement of the engagement.
Delays in the timely provision of access to personnel and/or resources may result in increases in costs, delayed deliverables, and/or scope reduction.
To help ensure the success, all requests for information from XYZ Company individuals shall be turned around within two (2) business days.
All 3rd party software is the responsibility of XYZ Company and will perform according to its specifications.
Based on further review of the complexity of the project, requirements, and strategy, Liatrio may add or remove roles to ensure success of the engagement.
Master Data Management processes are out of scope for this engagement.
Our Approach | Project Assumptions
Notes: Travis

## Slide 16
Our Approach | Project Risks
No. | Risk Item | Probability | Impact | Mitigation Plan
1 | Scope Creep - Accumulating small to medium sized increases in scope (based on prior assumptions and new information), which taken individually are not seen as significant, but which together dramatically affect the timeline and cost of the project. | High | Affects project costs and timelines, both because of the change and because of the effort of managing the change. May also affect the integrity of the design or architecture. | Establishment and enforcement of a change control mechanism. Implementation of written change notifications followed by re-estimations of cost and timelines.
2 | Availability of Client Staff | Med | Project budget and timeline may need to be adjusted. | Complete detailed structure of meetings and timelines to ensure availability.
3 | Project costs may vary from estimates included in this document based on additional requirements defined | Med | Project budget may need to be adjusted. | Liatrio will re-estimate project after it has been fully defined and work with the Client to limit scope as needed.
4 | Undocumented business rules and flexibility of rules to accommodate customer satisfaction. | High | Impacts project costs and timelines due to increased analysis time and potential delays in decision making process. | Document business needs that are undefined or incomplete. Then Liatio will provide an estimate based on project impact to determine changes required in schedule, scope, or budget.
Notes: Weldon

## Slide 17
XYZ | Project Notes
Issues to resolve from Problem Statement:
  Need: Ability to provision new environments consistently and quickly
  Solution: IAC (Terraform/Bicep) + Trunk based GitOps
  Need: Reduce lead times and cycles for development
  Solution: Implement CI/CD solution with capability to generate metrics for tracking Lead/Cycle development time.
  Need: Eliminate instances of downtime during code deployments
  Solution:
      Implement missing QA/Test environments based on production
      Blue/Green deployments for non-containerized applications
      Nginx reverse proxy for containerized applications
      Azure App Service – Deployment slots (cloud native option)
  Need: Improve the code quality being released into production
  Solution:
    SonarQube
    Microsoft Defender for Cloud w/ DevOps component (Multi-cloud native option)
Notes: Travis

## Slide 18
XYZ | Project Notes (continued)
  What is your approach for exciting the customer to embark on the journey?
  Discuss the art of the possible of their solution in conjunction with:
    Optimized costs: (pay for what you only use), CAPEX versus OPEX and the responsibility model of what the CSP manages versus what the customer manages.
    Enhanced security: upgrades and security patching is automated
    Compliance: specialized offerings and tools to ensure workloads remain industry compliant to assist with audits.
    Backup and Recovery: bult-in facilities for Business continuity, no need to roll your own or bring in 3rd party unless desired.
    Simplified management and monitoring: Single-Pane-Of-Glass (SPOG), Cloud environments holistically can bring together all your resources within a cloud environment and often (depending on the CSP) even tie in resources from on-premises to provide a singular view into the operations, health, security, and logging of your resources.
    Benefits of adopting a DevOps culture: ship better, work faster, and streamline incident responses, address unplanned work and improve team collaboration throughout the entire SDLC.
Notes: Travis

## Slide 19
XYZ | Project Notes (continued)
  What do you need from the customer before kicking off the engagement?
  Stakeholder and client technical resource availability
  A signed SOW
  What is needed during the execution?
  Stakeholder and client technical resource availability
  Access to a target CSP to build and deploy into
  What is your scaling strategy?
  Meet the client where they are from a cloud adoption maturity perspective and develop a plan to ensure the client resources are learning and able to adopt the solution by the time the project ends.
  For larger or more complex projects it may be required to break the work up into multiple phases with payment milestones.
Notes: Travis

## Slide 20
XYZ | Project Notes (continued)
  How will you measure success?
  Project completed on-time/budget. But ultimately it is client satisfaction collected continuously during the engagement (status calls, feedback, observations) and followed up with a project closure survey. During an engagement at previous companies, we would have weekly project status meetings to indicate red/yellow/green project health and blockers.
  Monitoring CI/CD metrics (e.g., sprint completion status, lead/cycle time)
  (optionally) Conduct post project retrospective for lessons learned to collect what worked and what didn’t and fold those lessons learned back into our engagement methodology as a form of continuous improvement of our own processes.
  How many people would you need to deliver and what skill sets?
  Slides 11-12 illustrate what persona types and quantity would initially be needed. Skill sets of the delivery team would be determined based on the output of the assessment phase. If the client is only interested in Option1 the skillset requirements for performing the assessment would be minimal, but for Option2 it could require advanced skills on migrating legacy apps to containers, networking, security, data, IaC, and DevOps pipeline development, additional skills for specific DevOps toolchain, and CSP native PaaS/SaaS offerings knowledge.
Notes: Travis

## Slide 21
XYZ | Project Notes (continued)
  What milestones would you target for the initial offering?
  I would take an MVP phased approach and use a single or small sample of non-critical application(s) to showcase our engagement approach and solution utilizing cloud native PaaS offerings and demonstrate how containers can be leveraged and educate on the many options for containerization available and how they compare.
  How would you propose expanding the engagement?
  We would build off the MVP momentum in successive phases by creating a prioritization of apps to be refactored, rehosted, rearchitected, rebuilt and migrated to the cloud. If the number of applications to modernize/migrate to the cloud is significant, we may setup payment milestones to invoice based on agreed upon criteria. This would ideally be considered during the SOW LOE discovery phase.
Notes: Travis

## Slide 22
THANK YOU